**Stand-Up Meeting**

**Group13**

|  |  |
| --- | --- |
| Meeting 1  12/02/2024 | 1. What we need to do for today?  - organize planning to do  - Find user story |
| Meeting 2  14/02/2024 | 1. What we had done?  - Sprint planning  -user stories  2. What problem that we have met?  -difficult to find use meaning word  2. What we need to do for this day?  .create subtask of user stories |
| Meeting 3  16/02/2024 | 1. What we had done?  -Finished subtask all of user stories  -Tested on CRUD  2. What problem that we have met?  - Not clear with CRUD  2. What we need to do for this day?  +set task for members work on sprint of project (id=34)  - authentication ( Phon Koemsran)  -Create class and insert data to database ( Voeun Sreyvoath )  -Edit class ( Prim Savvichhka)  -Display card (Em cha)  -Delete class (Him Phal) |
| Meeting 4  19/02/2024 | 1. What we have done on work?  -create class (Phal)  -Test code for imp (Cha)  -Understanding code (Vichka)  -update form and understand login & logout  2. What is problem that we meet?  -Don’t understanding about link page  -Don’t clear about process of code running  -Don’t understand about purpose that we are doing on code  -Some flow of code are difficult to do and understand  3. What we need to do for this day?  -Restore class from database  -Create page store archive (Em Cha)  -Upload Profile (Phon Koemsran)  -List teacher (Him Phal GGC-37)  -Get teacher from database (Prim Savichka) |
| Meeting 5  21/02/2024 | 1. What we have done?   -Progress task display detail page trainer  -done on archive page  - completed upload profile  2. What problem that we have?  - don’t understand process code  - Misunderstand some function  3. What we need to do on?  -Research trainer (Phal)  -Delete archive (Cha)  -Display list trainer (vichka & sreyvoath)  -Edit & remove profile (Keomsram) |
| Meeting 6  23/02/2024 | 1. What we have done?   -done to put image on archive page  -get list teacher   1. What we need to do on?   -Set up category and get category from database (phal)  -Show image on card (Sreyvoath)  - Get list teacher (vichka)  3. What problem that we have?  - insert image  - Error code |
| Meeting 7  28/02/2024 | 1. What we have done?   -Alert (vichka)  -interface stream in assignment (Phal)  -interface class work (voath)  -filter and short by class (class)  -get data user who created (Sran)   1. What we need to do on?   -people page (vichka)  -form create assignment (Sreyvoath)  -show layout introduction page in assignment (Phal)  - Move class card (cha)  -Crude assignment (sran)   1. What problem that we have?   -technical skills  -not clear about link page |
| Meeting  01/03/2024 | 1. What did we do yesterday?   -interface class create assignment (Voath)  -customize UI in people page (Vichka)  -UI on student-work page (Phal)  -work on email (Cha)  -rewrite code on display assignment and UI (Koemsran)   1. What we need to do on for today?   -complete CRUD assignment (Koemsran)  -work on grade page UI (Vichka)  -work on Email (Cha)  -omplete on student-work page (Phal)  -interface to do page( Voat)   1. What problem that we have?   -lost code when push and pull |